- “Deliverables” means all outputs, including source code, compiled code, executables, APIs, middleware, UI/UX, documentation, training materials, and any other items provided under this Agreement.

  - User Mobile App (iOS & Android)

  - Admin Panel

  - Backend Development

  - Deployment on DR. SALAH server

  - Source Code and Copyrights

Dr. Salah Deliverables

  - 3rd Party API’s (SMS, Email or any other needed)

  - AWS Server Access & Domain Hosting for Production Deployment

  - Google Play Store & app store access for Mobile Application Go Live Process.

## 2. Scope of Work

2. Student Mobile Application (iOS and Android)

2.1 User Authentication and Access Control

- Secure login via email or mobile number with OTP verification

- JWT-based session management

- Device fingerprinting and binding (one account restricted to one device)

- Automatic logout when login is attempted from another device

- Multi-factor authentication (optional)

- Password reset and account recovery

2.2 Video Content Delivery and Protection

DRM and Encryption

- Integration with DRM systems

- AES-128 encryption as fallback

- Secure DRM license server integration

- Encrypted streaming only (no direct file access)

Streaming Restrictions

- No download functionality (disabled at API and player level)

- Streaming via signed URLs with automatic expiry

- Content delivered only through secured mobile app APIs

- Playback restricted to authenticated sessions only

2.3 Anti-Screen Recording and Capture Protection

- Detection and blocking of screen recording using OS-level APIs

- Black screen rendering when recording or screen capture is detected

- Disable screenshots where platform allows

- Prevent screen mirroring (AirPlay, Chromecast, HDMI output)

- Restrict playback on rooted or jailbroken devices

2.4 AI-Based Anti-Piracy Detection System

Real-Time Monitoring

- AI-based behavioral analysis during video playback

- Detection of abnormal usage patterns such as:

  - Repeated playback attempts from different IPs

  - Multiple login attempts across devices

  - Suspicious session duplication

Recording and Download Detection

- AI signals based on:

  - Screen recording indicators

  - Frame rendering anomalies

  - Playback buffer extraction attempts

- Detection of potential download attempts via network traffic patterns

Automated Actions

- Immediate session termination on suspicious activity

- Temporary or permanent account suspension

- Alert generation to admin panel

- Flagging of users for review

2.5 Subscription and Access Management

- Subscription-based access (monthly, quarterly, yearly)

- Integration with:

  - Apple In-App Purchases

  - Google Play Billing

- Automatic subscription renewal and expiry handling

- Grace period and retry logic for failed payments

- Automatic content access restriction upon expiry

2.6 Content Access Features

- Structured course hierarchy:

  - Courses

  - Modules

  - Lessons

- Resume playback functionality

- Watch history tracking

- Search and filter content

- Bookmarking (optional)

2.7 Notifications

- Push notifications for:

  - New content release

  - Subscription expiry alerts

  - Security alerts (if suspicious activity detected)

3. Admin Panel (Web-Based Dashboard)

3.1 User Management

- Create, edit, and delete users

- Assign and manage subscriptions

- Device tracking per user

- Force logout and revoke access instantly

- Block or suspend users

3.2 Content Management

- Secure video upload and processing pipeline

- DRM packaging and encryption integration

- Organize content into courses and modules

- Schedule content release (drip content system)

- Control access permissions

3.3 Security Monitoring and Logs

- Detailed activity logs:

  - Login history

  - Device and IP tracking

  - Playback activity

- Detection logs for:

  - Screen recording attempts

  - Suspicious access patterns

  - Unauthorized session behavior

3.4 AI Monitoring Dashboard

- Real-time alerts for suspicious activity

- Risk scoring for users based on behavior

- Flagged account review system

- Automated reports of potential piracy attempts

3.5 Subscription and Revenue Management

- Create and manage subscription plans

- View active subscriptions

- Revenue analytics and reports

- Coupon and discount management (optional)

3.6 Analytics and Reporting

- User engagement metrics

- Video performance analytics

- Drop-off and completion rates

- Growth and revenue trends

## 4. PROJECT TIMELINE & MILESTONES

The project shall span 8 Weeks, contingent on timely approvals and inputs from the Client.

| Phase | Duration | Focus Area | Key Activities & Deliverables |
| --- | --- | --- | --- |
| Week 1 | Discovery & Planning | Requirements & Architecture | • Detailed requirement gathering and workflow finalization • Identification of user roles (Admin, Student) • Definition of subscription logic, DRM requirements, and security policies • AI anti-piracy scope definition • System architecture design (mobile + backend + DRM + AI monitoring) |
| Week 2 | UX / UI Design | User Experience & Wireframes | • Wireframes for student mobile app (login, courses, video player) • Admin panel dashboard design • Secure video player UX (watermark positioning, restrictions) • User journey mapping (subscription, playback, restrictions) |
| Week 3 | Core Development – Phase 1 | Backend & Data Models | • Setup backend (Node.js / Django) and database schema • User authentication and device binding logic • Subscription and access control system • API development (secure endpoints) • DRM integration planning |
| Week 4 | Core Development – Phase 2 | DRM & Video Infrastructure | • Integration with DRM providers (Widevine / FairPlay) • Video encryption and secure streaming setup • Signed URL generation with expiry • CDN and video hosting configuration • Initial secure video playback testing |
| Week 5 | Core Development – Phase 3 | Mobile App – Student Module | • Mobile app development (iOS & Android) • Login, subscription, and course browsing features • Secure video player integration • Dynamic watermark implementation • Playback restrictions (no download, no screen casting) |
| Week 6 | Advanced Security & AI | Anti-Piracy & Monitoring | • Screen recording and screenshot blocking implementation • Root/jailbreak detection • AI-based suspicious activity detection (multi-login, abnormal usage) • Detection of recording/download attempts • Automated actions (session termination, alerts) |
| Week 7 | Admin Panel & Reporting | Operations & Control | • Admin dashboard development • User management and access control • Content upload and DRM processing panel • Logs: device tracking, playback activity, security alerts • Reports and analytics (usage, subscriptions) |
| Week 8 | Testing & UAT | Quality Assurance | • Functional and regression testing • DRM and video security testing • Penetration and access control testing • AI detection validation • User Acceptance Testing (UAT) • Bug fixing and performance optimization |
| Week 9 | Deployment & Handover | Go-Live & Support | • Production deployment (AWS / Cloud) • CDN, SSL, and environment setup • Final validation of DRM and security features • Admin training and documentation • Go-live support and monitoring |